# Atlanticus R3.6
Clean Integration & Operational Productization Handoff

v1.0.0 · Working Baseline for New Chat · 31 August 2026

| Purpose | Restart from a clean repository/integration baseline and converge the final Atlanticus structure with the validated Alarm Runtime / Process. |
| --- | --- |
| Previous campaign | R3.5 Performance / Stress — CLOSED PASS/GREEN |
| Final qualification | F-010 — CLOSED PASS/GREEN; run 09311e68 |
| Current priority | Productization, repository cleanup, contract convergence and missing operational capabilities |
| Azure qualification | NOT ACTIVE — controlled Azure test deployment is unavailable |
| Next mode | Short focused increments; no new long stress campaign unless evidence requires it |
| Canonical rule | Contracts first, explicit composition, reuse validated behavior, retire temporary harnesses/previews |

# 1. Why this handoff exists

A new, cleaner Atlanticus structure is being integrated into the final repository and already consumes several existing contracts. During the R3.5 campaign, the Alarm Runtime and its Process composition evolved and received extensive qualification. The next task is therefore not to add more stress tests or move to Azure, but to reconcile both sides against a clean source tree and prove that the final Process still composes and executes the validated Runtime contracts correctly.

This document is the authoritative handoff for a new chat. The files supplied in that chat become the authoritative source for current code and package versions; this handoff supplies the frozen decisions, validation expectations, working sequence and list of required inputs.

# 2. Frozen technical conclusion from R3.5

| Dimension | Frozen conclusion |
| --- | --- |
| Campaign | R3.5 CLOSED / PASS-GREEN |
| Recommended envelope | E2 = 1 CPU / 2 GiB |
| Final integrated load | 1000 alarms, 1800 s, 5 s candidate cadence |
| Final run | 09311e68 — 361/361 iterations, 0 overruns |
| Iteration p95 / p99 | 3500.548 ms / 4290.209 ms |
| Durability | 2121 durable records; journal aligned; audit PASS |
| Management + Decisions | 480/480 requests + 480/480 decisions; lifecycle exact; no losses/duplicates |
| Compatible adoption | 1000 COMPATIBLE; threshold 0.50 → 0.75 |
| Open product findings | None |
| F-011 profiling | Not Activated / Not Required |

# 3. Roadmap correction

The previously drafted Azure Deployment Qualification direction is superseded as the active next step. Azure may be revisited later for deployment work, but it cannot be used as the controlled qualification environment for the current development cycle.

| Old direction | Current direction |
| --- | --- |
| R3.6 — Azure Deployment Qualification | SUPERSEDED as active roadmap |
| Additional controlled Azure stress | DO NOT PLAN |
| Current R3.6 | Operational Productization & Clean Integration |
| Primary risk | Contract/process integration gaps, missing product capabilities and repository debt |

# 4. Target architecture to converge

Treat the current work as two independently understandable pieces that must converge through explicit contracts:

| Piece A — Final Atlanticus | Piece B — ADA Alarm execution |
| --- | --- |
| Clean modular repository structure | Alarm Runtime + Process composition |
| Generic contracts and runtime foundations | Alarm Core / Persistence / domain-specific behavior |
| Data source / delivery abstractions | Alarm Definition consumption |
| Named connection/configuration patterns | ManagementAction and Decision consumption |
| Observability and platform composition | Operational cycle / durable execution |

The objective is not to merge code mechanically. First prove which contracts are already canonical, which side owns each responsibility and whether the Process is only composition or still contains behavior that belongs in Runtime/Core/Persistence.

# 5. Immediate validation priority: Runtime and Process

| Layer | What must be validated |
| --- | --- |
| Runtime contract | Current public inputs/outputs, execution lifecycle, deadlines/drain, lease/recovery behavior, durability expectations. |
| Process contract | Composition of Runtime + Core + Persistence + source loaders + configuration + management/decision inputs. |
| Boundary | No duplicated domain behavior across Process and Runtime. |
| Compatibility | The clean Atlanticus structure must satisfy the contracts the Alarm Process actually consumes. |
| Regression | Existing validated behavior must remain covered after cleanup/integration. |
| Versioning | Do not bump packages only because files moved; version only contract/behavior changes. |

# 6. Product capabilities still missing or incomplete

| Capability | Priority / current intention |
| --- | --- |
| Alarm Definition contract | HIGH — freeze the canonical runtime-ready alarm configuration. |
| Configuration source | HIGH — define how stored configuration is obtained/versioned. |
| Configuration resolver/output | HIGH — produce one validated canonical output ready for Alarm Runtime. |
| Configuration UI backend | HIGH — contract-first; UI does not construct internal runtime objects directly. |
| Configuration UI | HIGH — operational authoring/editing after backend contract is stable. |
| Source acquisition contract | HIGH — resolve required Tool sources into providers/adapters. |
| PI / optional source adapters | HIGH/MEDIUM — integrate only declared sources; preserve named/provider composition. |
| Normalized data delivery | HIGH — reuse existing DatasetRuntime/Delivery contracts where possible. |
| ManagementAction acquisition | MEDIUM-HIGH — real source/process feeding the already validated runtime contract. |
| Approved deactivation Decision acquisition | DEFERRED for now — runtime behavior already validated; source integration can follow. |
| End-to-end operational composition | HIGH once Configuration + Sources + Management path exist. |

# 7. Suggested R3.6 workstream

| Increment | Objective |
| --- | --- |
| R3.6A-001 | Clean repository inventory + productive baseline freeze |
| R3.6A-002 | Runtime contract reconciliation against final Atlanticus |
| R3.6A-003 | Process composition reconciliation + focused regression |
| R3.6B-001 | Freeze canonical Alarm Definition contract |
| R3.6B-002 | Configuration source + resolver + runtime-ready output contract |
| R3.6B-003 | Configuration backend/UI integration |
| R3.6C-001 | Source requirement/provider composition |
| R3.6C-002 | Physical source acquisition + normalized delivery |
| R3.6D-001 | ManagementAction source/acquisition/delivery |
| R3.6D-002 | Approved deactivation Decision acquisition when needed |
| R3.6E-001 | Final end-to-end operational composition and smoke |

These identifiers are sequencing aids, not a requirement to create unnecessary packages or documents. Several increments may close immediately if the clean repository already contains the required contracts.

# 8. What to send in the new chat

Upload the smallest authoritative set that lets the integration be reconstructed without assumptions. ZIPs are preferable for source trees.

| Priority | Input to upload | Why |
| --- | --- | --- |
| 1 | Current clean/final `atlanticus` repository or the relevant subtree | Authoritative new structure. |
| 2 | Repository tree (`tree`/file listing) if the ZIP is large | Fast architectural inventory. |
| 3 | All contract packages currently consumed by the new structure | Map ownership and compatibility. |
| 4 | Current Alarm Runtime source/package | Validate contract after R3.5 evolution. |
| 5 | Current Alarm Process source/package | Validate composition against Runtime and Atlanticus. |
| 6 | Alarm Core + Persistence packages used by Process | Trace responsibility/durability seams. |
| 7 | Relevant `pyproject.toml` files + `uv.lock` | Resolve package/version/dependency truth. |
| 8 | Current tests for Runtime/Process and any integration tests | Preserve validated behavior. |
| 9 | Any current architecture/contracts/checkpoints from the new structure | Avoid re-deciding already frozen contracts. |
| 10 | Known temporary previews/harnesses still present | Classify KEEP / PRODUCTIZE / RETIRE / DEFER. |

# 9. Inventory classification used in the new chat

| Classification | Meaning |
| --- | --- |
| KEEP | Already product-ready and correctly owned. |
| PRODUCTIZE | Validated behavior exists but is still in preview/harness/test or wrong package boundary. |
| RETIRE | Temporary campaign/preview artifact that has served its purpose. |
| DEFER | Valid future work not needed for the current operational path. |
| REWORK | Current implementation conflicts with the agreed canonical contract or responsibility. |

# 10. First-pass procedure in the new chat

| Step | Action | Deliverable |
| --- | --- | --- |
| 0 | Ingest files; do not modify anything. | Authoritative repository/package inventory. |
| 1 | Map contracts consumed by final Atlanticus and Alarm Process. | Contract ownership / dependency map. |
| 2 | Diff current Runtime against frozen validated behavior. | Runtime validation matrix + gaps. |
| 3 | Validate Process composition against current Runtime. | Process validation matrix + gaps. |
| 4 | Classify old/new modules KEEP/PRODUCTIZE/RETIRE/DEFER/REWORK. | Cleanup plan. |
| 5 | Apply smallest cleanup/integration increment. | Changed files + tests + commented mirror only. |
| 6 | Run focused gate. | Green baseline before adding missing capabilities. |
| 7 | Start Alarm Configuration or next highest missing operational capability. | Next agreed contract. |

# 11. Validation gates before joining both pieces

Runtime public contract is explicit and covered by focused tests.

Process composes Runtime/Core/Persistence; it does not silently duplicate their behavior.

Durable state semantics remain identical to the R3.5-qualified contract.

Natural drain/recovery behavior remains covered.

ManagementAction and Decision inputs preserve their already-validated causal identity/receipt semantics.

Configuration arrives through a canonical validated Alarm Definition contract.

Data Sources arrive through declared provider/delivery contracts, not direct ad-hoc reads.

No temporary performance harness is imported by productive runtime/process code.

No secret or infrastructure-specific assumption is introduced into generic Atlanticus modules.

Productive/commented mirror requirement remains satisfied for agreed changed code.

# 12. Repository cleanup rules

| Rule | Decision |
| --- | --- |
| Performance evidence | Keep final evidence/checkpoints outside productive package paths where practical. |
| R3.5 harnesses | Retire after extracting any genuinely reusable generic helper; do not productize test-only mechanics. |
| F-007 physical bank tooling | Keep only if still needed as a controlled local test fixture; never make it a production data-source requirement. |
| Preview modules | Retire once their validated behavior has a canonical product owner. |
| Global clients/config | Do not introduce; use explicit named composition. |
| Dependencies | No new dependency unless justified by an agreed capability. |
| Comments | Productive code clean; Spanish pedagogical mirror remains separate. |
| Tests | Focused unit/contract/integration tests replace campaign harness coverage where possible. |

# 13. Alarm Configuration direction to freeze next

After the clean Runtime/Process baseline is green, the highest-value product contract is the canonical Alarm Definition emitted by configuration resolution and consumed by Alarm Runtime.

| Concern | Expected contract question |
| --- | --- |
| Identity | What uniquely identifies an alarm and its revision? |
| Tool ownership | Which Tool owns/declares the alarm? |
| Priority group | How is execution grouping represented? |
| Sources | Which declared source requirements are consumed? |
| Evaluator | What normalized evaluator/condition is executable by Runtime? |
| Parameters | Thresholds and other compatible configuration values. |
| Routing | Which routing behavior belongs in the definition vs another contract? |
| Lifecycle | Enabled/disabled/removed/structural compatibility semantics. |
| Management | What management/deactivation behavior is allowed for the alarm? |
| Revision metadata | What source/tool/alarm revision keys must Runtime persist and compare? |

The Configuration UI must author a backend configuration model that resolves into this canonical output. The UI must never become the authority for internal Runtime object construction.

# 14. Data Sources / Delivery direction

Reuse the already-established source philosophy: Tool Configuration declares which sources a Tool consumes. Providers acquire data, normalized delivery contracts expose it, and Runtime/Web consume those contracts. Do not inject PI, Dispatch or any other source through hidden rules.

| Layer | Responsibility |
| --- | --- |
| Tool Configuration | Declare actual consumed sources. |
| Source provider/adaptor | Acquire from PI / Dispatch / BlockGrade / future source. |
| Normalization | Convert external shape into canonical source data. |
| Delivery | Expose data through the existing generic delivery/dataset contracts. |
| Alarm Process | Request/compose required data; no direct vendor API coupling. |
| Alarm Runtime | Evaluate against delivered canonical data. |

# 15. Management integration direction

| Capability | Decision |
| --- | --- |
| ManagementAction processing | Runtime behavior is validated; next product task is the real acquisition/delivery process. |
| Approved deactivation Decisions | Behavior is validated but source acquisition is not immediately required. |
| Source of truth | Must be explicitly selected later; no temporary harness becomes the production source. |
| Delivery contract | Preserve durable/correlated identity and receipt-before-cursor semantics already proven. |

# 16. Working rules for the next chat

Python 3.14.2 target and UV; never PIP.

Atlanticus remains modular and reusable beyond ADA.

Backend contracts before frontend.

Only agreed changes, tests and commented mirror.

Do not expose secrets in code/logs.

Prefer explicit composition over global clients or monolithic configuration.

No Azure-controlled qualification campaign in the current cycle.

No long performance campaign unless a new measurable risk justifies one.

Use files from the new chat as authority for current package versions and source structure.

When old checkpoint information conflicts with current code, stop and resolve the contract difference explicitly.

# 17. Starter message for the new chat

Continuemos Atlanticus desde `Atlanticus_R36_Clean_Integration_Handoff_v1.0.0`. R3.5 está cerrada PASS/GREEN. No quiero iniciar una campaña Azure ni más stress por ahora. Adjunto la estructura limpia/final de Atlanticus, los contratos que ya estoy consumiendo y los paquetes actuales de Alarm Runtime/Process. Primero haz un inventario y compara los contratos/ownership, valida Runtime y Process contra la línea base R3.5 y clasifica cada pieza como KEEP / PRODUCTIZE / RETIRE / DEFER / REWORK. No hagas cambios hasta tener el mapa y detectar el primer gap real. Luego avanzamos por incrementos pequeños hasta unir la estructura limpia con el proceso de alarmas y completar Configuration, Sources/Delivery y Management integration.

# 18. Definition of success for this transition

A clean authoritative Atlanticus repository where the Alarm Runtime and Alarm Process compose through explicit validated contracts, temporary R3.5 artifacts are no longer architectural dependencies, and the remaining product roadmap is driven by missing operational capabilities rather than by test infrastructure.